Stats Module Roadmap

Building-block architecture: reusable standalone modules composed by the Stats .NET web and data product layer.

| Dates | Week | Module | Roadmap Area | Type | Purpose |
| --- | --- | --- | --- | --- | --- |
| 20-26 May 2026 | Week 1 | Module 0 | Project Foundation | Project | Repo conventions, module specs, GitHub workflow, evidence standard, contracts folder, and reusable-module rules. |
| 20-26 May 2026 | Week 1 | Module 1 | Identity Access Module | Standalone reusable module | Login, role claims, tokens, protected access checks, and authorization decisions reusable outside Stats. |
| 20-26 May 2026 | Week 1 | Module 2 | Stats Web Shell | Stats product layer | .NET front end shell, login/access UI, navigation, and orchestration entry point. |
| 27 May-2 June 2026 | Week 2 | Module 3 | File Validation Module | Standalone reusable module | Validate file type, size, extension, signatures, hashes, rejection reasons, and validation findings. |
| 27 May-2 June 2026 | Week 2 | Module 4 | File Ingestion Module | Standalone reusable module | Receive validated files, track source context, create ingestion records/jobs, and hand off documents for processing. |
| 3-9 June 2026 | Week 3 | Module 5 | OCR Extraction Module | Standalone reusable module | Extract text from PDFs/images/scans and return extraction metadata, method, timing, and quality findings. |
| 3-9 June 2026 | Week 3 | Module 6 | Document Classification Module | Standalone reusable module | Classify bank statement, receipt, invoice, utility bill, or unknown from extracted text and metadata. |
| 3-9 June 2026 | Week 3 | Module 7 | Transaction Extraction Module | Standalone reusable module | Extract dates, descriptions, billers/merchants, amounts, debit/credit, categories, and transaction candidates. |
| 10-16 June 2026 | Week 4 | Module 8 | Data Validation Module | Standalone reusable module | Clean records, validate fields, detect duplicates, flag incomplete data, and produce a data-quality report. |
| 10-16 June 2026 | Week 4 | Module 9 | Stats Data and Persistence | Stats product layer | Stats database schema, migrations, persistence adapters, stored workflow results, and reporting queries. |
| 17-23 June 2026 | Week 5 | Module 10 | Stats Workflow Integration | Stats product layer | Connect Stats Web to reusable modules and persist the complete upload-to-record workflow. |
| 17-23 June 2026 | Week 5 | Module 11 | Stats Dashboard and Reporting | Stats product layer | .NET financial dashboard, document status, transactions, summaries, warnings, and report views. |
| Stretch / Week 5-6 | Stretch | Module 12 | Email Ingestion Module | Standalone reusable module | Retrieve authorized email attachments, deduplicate, and submit them to the file validation/ingestion flow. |
| 24-30 June 2026 | Week 6 | Module 13 | Containerization | Infrastructure | Dockerfiles, Compose setup, service health checks, local container dependencies, and Tesseract container readiness. |
| 24-30 June 2026 | Week 6 | Module 14 | Cloud Readiness | Infrastructure | Azure deployment notes, environment variables, secrets, Blob Storage, database target, logging, and monitoring. |
| 24-30 June 2026 | Week 6 | Module 15 | Evaluation Evidence | Project evidence | Synthetic and anonymized test sets, accuracy, completeness, processing time, success rate, and report-ready evidence. |

Note: Reusable modules should expose contracts and remain independent from Stats-specific UI and database choices. Stats Web and Stats Data compose the reusable modules into the Capstone product.